AJIO MANUAL TESTING PROJECT
TEST PLAN

AJIO Manual Testing Project

| Project Name | AJIO Manual Testing Project |
| --- | --- |
| Document Type | Test Plan |
| Domain | E-Commerce |
| Application Type | Web Application |
| Testing Type | Manual Testing |
| Prepared By / Date | Fizza Fathima A. / October 2026 |

# Table of Contents

1. Introduction

2. Test Objectives

3. Test Scope

4. Features to be Tested

5. Testing Approach

6. Test Environment

7. Entry and Exit Criteria

8. Risks and Assumptions

9. Conclusion

# 1. Introduction

This Test Plan defines the approach used for manual testing of the AJIO web application. Testing focuses on customer-facing functionality, negative and boundary scenarios, UI/responsive behavior and basic browser compatibility.

# 2. Test Objectives

Verify the main customer-facing features of AJIO.

Check whether tested functionality behaves according to the expected results.

Identify and document failed test cases.

Verify UI usability, responsive behavior and basic compatibility.

Execute the prepared test cases and record actual results and status.

Separate confirmed/observed failures from future enhancement observations.

# 3. Test Scope

In Scope

Home

Login

Search

Filters & Sorting

Product

Cart

Checkout

UI/Responsive

Out of Scope

Admin functionality.

Backend/database testing.

Security penetration testing.

Actual external payment processing.

Internal order-management systems.

# 4. Features to be Tested

| Feature | Testing Focus |
| --- | --- |
| Home | Page loading, logo, navigation, search, banners, category navigation, product sections and footer. |
| Login | Login-related positive and negative scenarios, OTP/session behavior and validations. |
| Search | Keyword search, valid/invalid inputs, search behavior and result handling. |
| Filters & Sorting | Filters, sorting, boundary values, reset behavior and result consistency. |
| Product | Product information, variants, pricing, images, ratings and product-page behavior. |
| Cart | Add/update/remove items, quantity, totals, discounts and bag persistence. |
| Checkout | Address, validation, serviceability, delivery, coupons, payment selection and order confirmation. |
| UI/Responsive | Desktop/reduced viewport behavior, mobile responsiveness, text/layout, browser compatibility and horizontal overflow. |

# 5. Testing Approach

Manual testing was performed from a customer's perspective. Test cases were prepared and executed manually. Actual results were compared with expected results and the status was recorded as Pass or Fail; Not Executed was used where applicable.

# Testing Activities

Requirement and feature understanding.

Test scenario and test case preparation.

Manual test execution.

Actual-result and status recording.

Screenshot/evidence capture for relevant failed cases.

Failure review and defect identification.

Future enhancement documentation for non-defect observations.

Defect retesting if fixes become available.

# 6. Test Environment

| Item | Details |
| --- | --- |
| Website | AJIO |
| Website URL | https://www.ajio.com/ |
| Application Type | Web Application |
| Testing Type | Manual Testing |
| Browser | Brave Browser |
| Operating System | Windows desktop/laptop |
| Test Device | Desktop/Laptop |
| Network | Internet connection |

# 7. Entry and Exit Criteria

Entry Criteria

AJIO website is accessible.

Testing scope and scenarios are identified.

Test cases are prepared.

Test environment and browser are available.

Exit Criteria

All planned 85 test cases are executed and results are recorded.

Failed test cases are reviewed and documented.

Relevant evidence is captured for applicable failures.

Future enhancement observations are documented separately.

Test summary results are reviewed and documented.

# 8. Risks and Assumptions

Risks

Website content or UI may change during testing.

Temporary website or network issues may affect execution.

Some flows may depend on login/session state or current product availability.

Dynamic e-commerce content may change between test executions.

Assumptions

Testing is performed from a normal customer's perspective.

The required browser and internet connection are available.

The website remains accessible during execution.

# 9. Conclusion

The planned manual testing was executed across 85 test cases covering the selected AJIO modules. The results are documented in the test execution workbook, with failed cases retained for defect review and enhancement observations documented separately.